**Freelance Marketplace Platform Milestones & Sub-Tasks**

**1. User Authentication & Onboarding**

* **Login & Sign-up:**
  + Standard user registration process for freelancers and buyers.
  + Implement social media login (optional).
* **User Verification:**
  + Email or phone number verification during sign-up.
* **Forgot Password:**
  + Implement password recovery/reset feature.

**2. Project Showcasing & Marketplace**

* **Freelancer Profile Creation:**
  + Allow freelancers to create and edit profiles, including uploading project samples, portfolios, and descriptions.
* **Project Listings:**
  + Freelancers can showcase their projects with categories like design, writing, programming, etc.
  + Include filters (categories, skills, ratings) for buyers to search projects.
* **Freelancer Rating System:**
  + Enable buyers to rate freelancers based on completed projects.

**3. Negotiation Tools**

* **Direct Negotiation Feature:**
  + Real-time chat between buyers and freelancers for price negotiation.
* **Contract Generation:**
  + Create and sign secure agreements to protect freelancers' intellectual property rights.

**4. Video Calls & Communication**

* **Video Call Integration:**
  + Enable video calls between freelancers and buyers for direct discussions.
  + Include call recording functionality for reference.
* **Real-Time Messaging:**
  + Integrated chat with notification feature during negotiations.
* **AI Chatbot Support:**
  + Implement AI-powered chatbot for user assistance during navigation and negotiations.

**5. Payment & Security**

* **Secure Payment Gateway:**
  + Integrate payment gateway for project payments and escrow functionality.
* **Equity Agreement:**
  + Ensure final agreements prevent buyers from reselling projects without giving equity to freelancers.

**6. Admin Panel**

* **User Approval:**
  + Admin can approve or reject freelancer and buyer sign-ups.
* **Project Monitoring:**
  + Admin can monitor ongoing projects, approve listings, and handle disputes.
* **Complaint Management:**
  + Buyers and freelancers can raise complaints, which will be handled by the admin.

**7. Mobile App Development (Optional)**

* **React Native Integration:**
  + Develop a mobile app version using React Native for easy access to the platform on the go.

**8. User Profile & Dashboard**

* **Freelancer & Buyer Dashboards:**
  + Freelancers can manage their projects, view progress, and monitor earnings.
  + Buyers can track ongoing projects, view freelancer profiles, and access the chat history.

**9. Testing & Quality Assurance**

* **Unit Testing:**
  + Ensure individual components function as expected.
* **Integration Testing:**
  + Test the flow between components, especially chat, video calls, and payment features.
* **User Feedback:**
  + Conduct testing with real users and gather feedback for iterative improvements.

1. Want frontend and backend connectivity before mids (in 3 weeks)
2. Then backend and database work after mids(6-7 weeks)
3. Fully connected frontend and backend with databse and Implement core features (project showcasing, negotiation tools, video calls, AI chatbots) (12-13 weeks)
4. Project testing  
     
   Note:will provide you wireframe in a day or two.